Initial Project Planning Template

Date: 06 September, 2026

SID: SWUID2026285697

Project Title: India's Agricultural Crop Production Analysis

Maximum Marks: 4 Marks

# Product Backlog, Sprint Schedule, and Estimation

The backlog below is based on the project process described by the learner: data collection/extraction, preparation, visualization, dashboard, story, performance testing, and Tableau Public publication. Replace bracketed dates and team member names with the actual project records.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Extraction from Database | USN-1 | I want to obtain and connect the Indian Agriculture dataset to Tableau Public so that I can analyze agricultural production data from 1997-98 to 2020-21. | 2 | High | Individual | 12-08-26 | 06-09-26 |
| Sprint-1 | Data Preparation | USN-2 | I want to inspect, validate, and prepare the agriculture dataset so that the data is clean, correctly typed, and suitable for visualization without incorrectly combining different production units. | 1 | High | Individual | 12-08-26 | 06-09-26 |
| Sprint-1 | Data Visualization | USN-3 | As an analyst I want to create the required 9 visualizations so that crop production, cultivated area, yield, states, seasons, years, and production-unit patterns can be analyzed clearly. | 1 | High | Individual | 12-08-26 | 06-09-26 |
| Sprint-2 | Dashboard | USN-4 | As an analyst, I want the 9 visualizations combined into a responsive and well-designed dashboard so that the major agricultural insights can be viewed and compared from one place. | 1 | High | Individual | 12-08-26 | 06-09-26 |
| Sprint-2 | Story | USN-5 | As an analyst, I want the dashboard visualizations organized into the required story scenes so that the agricultural analysis can be presented as a logical sequence rather than as isolated charts. | 1 | High | Individual | 12-08-26 | 06-09-26 |
| Sprint-3 | Performance Testing | USN-6 | As a Tableau developer, I want to evaluate the amount of data rendered, filter usage, calculated fields, and number of visualizations so that the dashboard remains reasonably efficient and usable. | 4 | Medium | Individual | 12-08-26 | 06-09-26 |
| Sprint-3 | Web Integration | USN-7 | As a project user, I want the completed dashboard and story published to Tableau Public and integrated into the web so that the final analysis can be accessed and viewed online. | 2 | Medium | Individual | 12-08-26 | 06-09-26 |
| Sprint-4 | Project Demonstration & Documentation | USN-8 | As a project developer, I want to document the development process and demonstrate the completed project through an explanation video so that my TL/instructor can understand how the project was developed and evaluate the final result. | 2 | High | Individual | 12-08-26 | 06-09-26 |